Harley Sacramento, Haley Lee, Saffat Hasan, Rahul Godaba

Professor Dave Augenblick

CI-103

February 21, 2018

Status Report

Tasks Completed:

* Firebase Authentication
* Design Update
* Display database on website
* Set up NodeJS
* Connecting backend and frontend with NodeJS
* Accept event submission

Issues/action items addressed:

* SourceTree error
* Design ideas (user-friendly)

Progress versus plan:

* Refilling database with data from previous database
* Having each member learn to work with Firebase. From some members having experience with SQL
* Switching to pug to render pages dynamically from html
* Working on user authentication
* Event sorting

Plan to return to schedule:

* Populate Database with dummy data
* Update data as needed
* User authentication
* Website redesign